August 5, 2025

EVOPOINT sdn bhd

[E-5-2, Setiawalk, Persiaran Wawasan, Pusat Bandar Puchong, 47100 Puchong, Selangor D.E.]

KPJ Healthcare Berhad

KPJ IAS APPLICATION

Table of Contents

Executive Summary	3

Overview	3

Current Environment	3

Objective	3

Requirement	4

Company Overview	5

Proposed Solutions	6

Overview	6

KPJ IAS Application	7

Proposed Technologies	8

Proposed Architecture	10

Our Approach	11

Project Plan and Estimation	13

Estimated Project Timeline	14

Scope of Work	14

Out Of Scope	15

Assumptions	16

Post Support	17

Financial Plan	18

Invoicing and Payment Terms	18

Standard Terms & Conditions	18

Support and Maintenance – Microsoft Power Platform/Managed Security Service	19

Overview	19

Standard Business Hours	19

Support Location	19

Supported Products	20

Helpdesk Support	20

Email Support	22

Telephone Support	22

On-Site Support	22

Preventive Maintenance	23

Development	23

Annual Support & Maintenance Service – Level Agreement (SLA)	24

Period of Service	25

Service Responsibility	25

Service Limitation	26

# Executive Summary

## Overview

The document is to propose KPJ Healthcare Berhad (hereafter refer as “KPJ” to engage Evopoint Sdn Bhd (hereafter refer as “VENDOR”) to develop an application for Internal Audit System

and deploy IAS Application that consist of Centralizing Internal Audit Checklist Form Submission and Approvals which leverage on Microsoft Solutions, in the document VENDOR will explain the solutions benefit and how it could benefit to KPJ.

## Current Environment

KPJ currently manages internal audit form submissions and approval workflows manually, which leads to several operational inefficiencies:

- Disorganized Submission Channels – Audit forms are submitted via various channels such as email and shared folders, making it difficult to track, retrieve, and manage submissions in a consistent manner.

- Lack of Standardization – Forms are submitted in inconsistent formats, leading to errors, delays, and increased effort in compiling, reviewing, and processing audit data.

- Limited Transparency and Traceability – There is no centralized system to monitor submission status, approval progress, or maintain a verifiable audit trail of actions taken.

To overcome these issues, KPJ seeks to implement a centralized, secure, and digital solution using the Microsoft Power Platform to streamline audit checklist submission, automate approval workflows, and enhance visibility, standardization, and compliance across departments.

## Objective

To develop and deliver the KPJ Internal Audit System (IAS) Application, accessible via web browsers on desktops, laptops, and mobile devices, for use by internal staff across all departments. The solution aims to:

- Streamline audit workflows and interdepartmental communication through centralized digital processes.

- Digitize and consolidate all internal audit checklist submissions in a structured and standardized manner.

- Enhance transparency and accountability by enabling real-time tracking of submission, review, and approval statuses.

- Automate and simplify multi-level approval workflows, reducing manual overhead and processing delays.

- Empower data-driven decision-making by enabling visibility into compliance metrics, submission history, and audit trail logs.

- Enable scalability by allowing admin users to create and manage checklists without the need for development changes.

- Support bilingual accessibility, starting with English and Bahasa Malaysia, to ensure usability across all user groups.

## Requirement

As VENDOR understanding, KPJ is looking for solutions which could address:

- Provides a centralized and secure platform for form submissions and self-audit checklists.

- Enables users to initiate and manage approval workflows directly through the platform.

- Allows designated users (e.g., Auditors, Reviewers, HODs) to efficiently review, approve, or reject submissions.

- Enforces role-based access control to ensure appropriate visibility and action rights across departments.

- Grants authorized users to track, monitor, and report on submission statuses.

- Supports accessibility across desktop, laptop, and mobile devices via web browsers.

- Provides multilingual user interface options, initially supporting both English and Bahasa Malaysia.

- Enables non-technical Admin users to create, manage, and publish audit checklists dynamically via a built-in checklist management interface within PowerApps.

- Supports form field types such as Yes/No/NA, free text, dropdowns, and evidence uploads, with validation of mandatory fields prior to submission.

- Supports auto-scoring logic for submitted checklists and ability to flag non-compliance or risk indicators.

- Sends automated email and in-app notifications for:

• New assignments,

• Due dates or overdue reminders,

• Review comments and approvals.

- Provides real-time dashboards and drill-down views directly within Power Apps, enabling monitoring by department, checklist item, audit cycle, or risk category. Users will also have the ability to export reports in Excel, CSV, and PDF formats for external analysis.

- Built using Microsoft Power Apps, Power Automate, and SharePoint — without requiring Power BI licensing.

- Requires internet connectivity; offline functionality may be introduced in future phases through local device caching or synchronization.

## Company Overview

EVOPOINT spearhead the development and providing web-based business solutions or “cloud computing”.  The Company commenced with a small group of highly experienced IT Professionals who has the vision to take computing to the next level where IT solutions are optimized for connectivity through the use of “web-based or cloud computing”.

EVOPOINT focuses on delivering custom application development and consulting services based on Microsoft .NET framework, SharePoint products and technologies, Power Platform, Enterprise Project Management solution, and SQL Server database. Our core competencies lie in providing consultancy, project management, application development and support.

EVOPOINT offers customized IT services based on a thorough understanding of our clients’ business process and requirement. To meet customer expectation we have the scale and expertise to create complete solution for organization such as front-end consulting and planning, to integrating and even managing customer technology solutions, we have the depth and experience to respond to customer unique challenges and opportunities which following Microsoft Solution Framework (MSF) best practice to ensure that our clients received uncompromised quality and excellent in terms of solutions, consultation, application, implementation and maintenance, that are dispensed by our team of experts across the nation and region.

Maintaining IT systems and networks in perfect condition is a challenging and intricate task, it require skills and planning which result in less time for higher value and strategic activities. EVOPOINT aims to solve this problem by providing comprehensive yet cost-effective solution for organizations that require dedicated support, maintenance, and warranty for the desktop to server infrastructure at a fixed annual rate.

In today’s competitive world, organizations need to leverage on IT to gain visibility, insight, and control across all work. Realizing this, EVOPOINT offers a range of solutions that helps clients in response to the fast-changing industry requirements, to maximize IT investment and operational performance.

5 key areas of focus:

- Enterprise Portal

- Collaboration

- Workflow / Business Process Automation

- Enterprise Project Management

- Business Intelligence

# Proposed Solutions

## Overview

VENDOR is proposing KPJ to develop the solutions on: -

- Power Apps Canvas App – A centralized platform for users to submit forms and request approvals efficiently. The app will feature a dynamic checklist builder interface allowing authorized Admin users to create, modify, and manage audit checklist templates without requiring further development. Forms are rendered dynamically based on metadata stored in SharePoint.

- Approval Process & Notifications – Managed via Power Apps and Power Automate, supporting multi-level approval workflows, auto-scoring, risk flagging, and automated notifications for task assignments, due dates, and status changes.

- Microsoft SharePoint Online – Acts as the secure data backend for checklist templates, form submissions, uploaded evidence, and user actions. The SharePoint data model will support checklist tagging and categorization (e.g., Financial, Operational, IT) to facilitate reporting and filtering.

- In-App Dashboards (via Power Apps) – Dashboards will be developed directly within Power Apps using gallery controls, charts, and filterable views. These dashboards will enable:

  - Real-time monitoring of checklist completion and approval status

  - Drill-down views by department, risk category, or audit cycle

  - Visual compliance indicators (e.g., progress bars, charts, risk flags)

Admin users will also be able to export raw data to Excel or PDF if needed for external reporting.

- Multilingual Support – The Power Apps interface will support English and Bahasa Malaysia, with a structured approach to localize form labels, checklist items, and UI components for multiple language use.

## KPJ IAS Application

The proposed solution will leverage Microsoft Power Apps, Power Automate, and SharePoint to digitize and enhance the department audit process.

Workflow Overview:

- Users will submit department-specific audit forms via Power Apps, with each form dynamically rendered based on the checklist template configured by Admin users.

- Forms will support various input types, including Yes/No/NA selections, free-text fields, dropdowns, and supporting document uploads as evidence.

- Submitted data will be securely stored in SharePoint, ensuring centralized access, version control, and compliance with audit requirements.

- Power Automate will automatically trigger an approval workflow upon submission, notifying the respective Head of Department (HOD) or Reviewer for action.

- Reviewers will have the ability to comment, approve, or reject the checklist, and the system will log all actions in an audit trail with timestamps and user identity.

- The system will also validate required fields, apply auto-scoring logic, and flag potential non-compliance or risks based on defined rules.

- The approval process will be streamlined, reducing manual effort, ensuring structured multi-level reviews, and improving audit compliance.

- Real-time dashboards will be embedded directly in Power Apps, enabling authorized users to view audit progress, checklist status, compliance scores, and risk indicators. Drill-down views (e.g., by department, audit cycle, or checklist item) will be implemented using interactive galleries and filters. Data will also be exportable in Excel, CSV, and PDF formats for reporting purposes.

This solution will significantly enhance efficiency, transparency, scalability, and accessibility, while supporting a secure and fully traceable audit process tailored to KPJ's internal compliance needs.

### Proposed Technologies

Microsoft Power Platform

Power Apps

The Microsoft Power Platform implements this vision via four cloud-based services: Power Apps, Power Automate, Power BI and Power Virtual Agents.

Power Platform is our low code application development platform – allowing anyone to build web/ mobile applications and run automation without writing code. The natural connection between Power Automate and PowerApps makes it effortless to put insights in the hands of maintenance workers, teachers, miners and others on the frontline, in tailored and often task-specific applications that supercharge their productivity and make their work perhaps a little less tedious.

Additionally, PowerApps comes with a built-in, fully-managed, enterprise-grade datastore called the Common Data Service (CDS) for those applications that generate data not destined for a legacy system –and Flow have deep connections to CDS making it that much easier to get even more value from data stored there.

Power Automate Desktop broadens the existing Robotic Process Automation (RPA) capabilities in Power Automate and allows user to automate repetitive tasks enabling better efficiency to organizations. Repetitive tasks tend to eat away quality time that may be used for greater and enhanced productivity work. RPA could also ensure fewer human errors, as well as lower maintenance effort and expenses, while increasing scalability and assuring better security.

Microsoft Power BI is a set of software services, apps, and connectors that work together to transform disparate data sources into logical, visually immersive, and interactive insights. Dataset could come from different format, or a collection of cloud-based and on-premises hybrid data warehouse. Power BI allows user to connect their data easily from different data sources, transform, analyse, visualize, discover important data, and provide informed knowledge to users.

For KPJ Power Apps will serve as the main user interface for checklist submission, form review, and admin management. Key capabilities include:

- Dynamic checklist rendering based on configurable templates (no-code).

- Mobile-responsive UI for desktop, tablet, and smartphone users.

- Multilingual UI support, initially in English and Bahasa Malaysia.

- Field types including Yes/No, free text, dropdowns, file uploads.

- Role-based access control to ensure visibility and actions by user role (e.g., Admin, Reviewer, End-User).

Power Automate

Microsoft Power Automate is all about process automation. Power Automate allows anyone with knowledge of the business process to create repeatable flows that when triggered leap into action and perform the process for them. Here are some examples what Power Automate can do: -

- Automate business processes.

- Send automatic reminders for past due tasks.

- Move business data between systems on a schedule.

- Connect to almost 300 data sources or any publicly available API.

- You can even automate tasks on your local computer like computing data in Excel.

Types of Power Automate flows:

- Automated flows

- Instant flows

- Scheduled flows

- Business Process flows

- Desktop flows

For KPJ IAS, Power Automate will be used to:

- Trigger multi-level approval workflows based on checklist type and department.

- Send automated email and in-app notifications for checklist assignments, review actions, due dates, and reminders.

- Apply conditional logic to validate mandatory fields, calculate scores, and flag high-risk or non-compliant responses.

- Maintain a complete audit trail by logging submission, review, and approval actions with timestamps and user details.

- Run scheduled flows to monitor overdue submissions and generate status updates.

## Proposed Architecture

Update data

Image 2: PowerApps Architecture

The architecture above (Image 2) explains how user submit the form in Power Apps. Subsequently, the data is sent to SharePoint, where users can store the information entered in Power Apps. All related departments can update their required information for specific form based on the checklist through Power Apps.

Power Automate, a tool that automates workflows between apps and services, sends an approval request notification and email to the approver, who is assigned to review the form submission.

The approver can approve or reject the submission, and Power Automate performs the corresponding tasks based on the decision.

## Our Approach

We approach all our projects by adopting a framework developed by Microsoft for creating software products and for the design and implementation of its product architectures. This package of a team model, process model, and best practices describes the Microsoft Solutions Framework (MSF). We believe that the MSF provides us with the best approach to manage the consultancy project and allows us to deliver the best possible service to our customers consistently and effectively.

The Microsoft Solutions Framework consists of 5 phases:

The Envisioning Phase addresses one of the most fundamental requirements for project success—unification of the project team behind a common vision. The project team is made up of members from the customer’s organization as well as members from the vendor’s organization. The team must have a clear vision of what it wants to accomplish and be able to state it in terms that will motivate the entire team. Envisioning, by creating a high-level view of the project’s goals and constraints, can serve as an early form of planning; it sets the stage for the more formal planning process that will take place during the project’s planning phase.

The Planning Phase culminates in the project plan approved milestone. This second milestone is the point at which the project team and key project stakeholders agree on what the project will deliver and design a solution. It also provides an opportunity to establish priorities and set expectations. The project plan approved milestone is essentially the contract to proceed with the project.

The Developing Phase culminates in the scope complete/first use milestone. At this milestone, all features are complete, and the product is ready for external testing and stabilization. This milestone is the opportunity for the customer’s end users, operations and support personnel, and key project stakeholders to evaluate the product and identify any remaining issues they need to address before it ships.

The Stabilizing Phase conducts testing on a solution whose features are complete. Testing during this phase emphasizes usage and operation under realistic environmental conditions. The team focuses on resolving and triaging (prioritizing) bugs and preparing the solution for release. The stabilizing phase culminates in the release readiness milestone. Once reviewed and approved, the solution is ready for full deployment to the live production environment.

The Deployment Phase is where the release milestone occurs once the team addresses all outstanding issues and ships the product or places it in service. At the release milestone, responsibility for on-going management and support of the product officially transfers from the project team to operations and support.

| Project Phases | Activities/ Deliverables | Milestones |
| --- | --- | --- |
| Envisioning | - Project Vision Meeting - Vision Scope Document | Vision/Scope Approved (Milestone 1) |
| Planning | - Risk Management - Current Environment Review - Design Plan - Network Services Design - Implementation Plan - Security Plan | Project Plans or Design Documents Approved (Milestone 2) |
| Developing | - Test Plan - Test Lab Setup - Setup Checklists - Test Document - Issue Tracking | Scope or Test Lab Complete (Milestone 3) |
| Stabilizing | - Pilot Plan - Pilot Review - Pilot Build - Deployment Plan | Release Readiness Approved (Milestone 4) |
| Deploying | - Deployment - Project Closure | Deployment Complete (Milestone 5) |

## Project Plan and Estimation

Below are estimated project plan and timeline.

| Phase | Deliverables | Milestone |
| --- | --- | --- |
| Envisioning | • Team and stakeholder alignment • Risk and environment assessment • Requirement gathering sessions • Define scope, features, and success criteria • Prepare initial project plan | - Vision Scope (5 man-days) |
| Planning | • Environment and license review • Conceptual design of user interface and data models • Define access matrix and security roles • Draft functional specification • Identify test plan and use cases | - Functional Specification - Conceptual Design (12 man-days) |
| Development | • Configure Power Platform environments • Develop dynamic checklist builder (Admin UI) • Implement role-based user interface in Power Apps • Automate workflows (Power Automate) • SharePoint data structure and evidence uploads • Implement multilingual support, auto-scoring, and risk flagging | - Development (60 man-days) |
| Testing (SIT/UAT) | • Set up test/staging environment • Perform System Integration Testing (SIT) • Conduct User Acceptance Testing (UAT) with pilot users • Apply fixes and improvements from UAT feedback | - Test Lab - Testing (10 man-days) |
| Stabilizing | • Finalize staging deployment • Performance tuning • Validate readiness for production rollout | - Pilot and staging (8 man-days) |
| Deploying | • Deploy solution to production environment • Final security and permission configuration • Monitor go-live performance and verify critical workflows | - Implementation & Deployment (8 man-days) |
| Project Closure | • Conduct final project review and feedback session • Prepare and hand over all documentation • Conduct knowledge transfer and admin training • Obtain final sign-off from KPJ stakeholders | - Project Closure (5 man-days) |

## Estimated Project Timeline

Below the estimate timeline for phase 1 which exclude the Data Analysis and Reporting that base on best effort and assuming there’s no holidays in between, the actual timeline will subject to the actual start date and factor in all holidays in Malaysia which the actual timeline may be longer as proposed timeline.

|  |  |  | Month 1 |  |  |  |  | Month 2 |  |  |  |  | Month 3 |  |  |  |  | Month 4 |  |  |  |  | Month 5 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Task Description | Duration | W1 | W2 | W3 | W4 | W1 |  | W2 | W3 | W4 | W1 |  | W2 | W3 | W4 | W1 |  | W2 | W3 | W4 | W1 |  | W2 | W3 |
| 1 | Envisioning | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Plan and Design | 12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Development | 60 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Testing | 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Stabilizing | 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Deployment | 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Project Sign-Off | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Some of the tasks will perform concurrently and VENDOR require KPJ user cooperation to ensure the timeline is meet, if there is any delay due to the KPJ user availability to perform task require then project timeline delay may encounter.

## Scope of Work

The proposed solutions involved envisioning, planning, design, development and deployment of Power Apps, Power Automate, Power BI as KPJ requirement on Microsoft Cloud.

Section below describes each scope include on each project phase.

- Perform environment study and gap analysis

- Understand KPJ’s business and compliance requirements

- Confirming Scope and Functional Specification

- Preparing Functional Specification & Requirement Documentation

- Milestone: Envisioning Phase Sign-Off

- Design Power Apps interface for all user roles (Admin, Reviewer, End-User)

- Define data structure and SharePoint list architecture

- Plan access control matrix and authentication model

- Design process flow, routing logic, and checklist configuration

- Define required system interfaces (internal/external, if applicable)

- Plan and Design on Process Flow and Routing Sequence

- Plan and Design on Integration Point

- Identify Test Plan and Use Case

- Prepare complete system design documentation

- Milestone: Planning Phase Sign-Off

- Provision Power Platform environment and components

- Develop core modules in Power Apps (submission, review, admin)

- Implement SharePoint backend for data storage and evidence handling

- Perform System Integration Testing (SIT)

- Identify pilot users for testing and feedback

- Milestone: Development Phase Sign-Off

- Prepare and deploy staging environment

- Conduct User Acceptance Testing (UAT) with KPJ team

- Apply fixes and enhancements based on UAT results

- Milestone: Stabilizing Phase Sign-Off

- Provision Production Environment

- Deploy tested solution to live production

- Conduct performance tuning and final validation

- Milestone: Deploying Phase Sign-Off

- Prepare project handover documentation

- Conduct knowledge transfer and admin user training

- Finalize system documentation and access materials

- Milestone: Project Sign-Off

## Out Of Scope

- Internet Connectivity – Depending on the service subscribed, Malaysia ISP will not guarantee connection uptime and it is solely on best effort basis only (For ADSL Connection). Unless a dedicated link such as ISDN or Leased Line from the ISP to provide a consistent connectivity based on the ISP Service Level Agreement (SLA) between customers.

- Windows Server – No additional Network Services and deployment will be performed, services such as Windows Services, Security Configuration and Windows Update Services, Internet Protocol Security (IPSec) and any Windows Server related implementation not included in the proposal.

- Security/Environment Hardening – Hardening activity to be carry by KPJ’s engineer, VENDOR’s engineer will stand-by with assisting on troubleshooting when hitting error. However, VENDOR does not cover the scope of Server Hardening activity.

- Development and Customization – No additional development services will be performed others than been proposed in proposal, services such as C# Development, ASPX Form development, Power Apps and any development services do not mention in the proposal.

- Databases – No further development or customization on Database which not stated in the proposal, additional charges may incur if there is any works or jobs involved in databases query or services involved.

- Power BI Integration or Reporting – Power BI dashboards, reports, and licenses are excluded from this project. All reporting will be delivered via Power Apps dashboards and Excel/CSV exports using SharePoint and Power Automate.

- Offline Functionality – Offline access (e.g., offline data entry in Power Apps) is not included in this phase. The application will require an active internet connection to function. Any future support for offline mode will require separate discussion and scoping.

## Assumptions

The following assumptions are also made in this proposal:

- The engineer hours/days proposed in this document are best-case estimates, regarding the scope of the project. Consequently, the actual number of man-days may vary significantly, and it is expected that more accurate number of man-days can be derived after the Envisioning Phase.

- KPJ engineer(s) is responsible to fix any operating system and network-related problems during the project. This is to ensure the project team will not be distracted during the project.

- KPJ will benefit from the skill transfer process during the project; however, this cannot be taken as a substitute for a formal technical training.

- KPJ is responsible to prepare a workspace and hardware for the project team to work in a test lab environment.

- The hardware used for the project must be error free.  Should there be problems on any of the servers; KPJ engineer(s) is responsible to fix them before the team can progress further in the project.

- TCU (TECHNOLOGY CONSULTING UNIT) will be working closely with KPJ’s engineers during the project. Some of the team roles and project tasks will be assigned specifically to KPJ engineers. Due to the amount of work involved, KPJ’s engineers are expected to give full commitment to the assigned job and responsibility to ensure the success of the project.

- TCU will provide Monthly update on every stage progress details.

- In any circumstance VENDOR have no authority to perform integration or data retrieving from KPJ’s internal application, KPJ’s shall give full support or assistance to VENDOR on carrying the task, VENDOR shall highlight to KPJ’s if there is any assistance required.

- The target end date is based on estimation only, and although TCU would try our best to meet up with deadlines, but if delays due to unforeseen circumstances, we will not be liable for any losses of any kind.

- Disruption to service might occur during deployment stage, but we will try our best to avoid any downtime if possible, and TCU is not liable for any losses of any kind.

- We will not be responsible for any third-party programs which are not Windows Certified, and in case of any conflicts caused by these programs, KPJ’s will be responsible to resolve these issues.

- Leave Empty -

## Post Support

VENDOR will provide 30 Days Post Implementation Support for application developed by VENDOR after the system goes live/project sign-off.

VENDOR Helpdesk Unit is equipped with the ‘Heat’ Helpdesk system that is able to track managed support request via telephone or email. All open tickets will be assigned to developer / consultants that will identify and in cases replicate the problem internally to construct a resolution of work around for the problem. To ensure Quality of Service, all assigned support personnel will track all open tickets till closed in accordance to our Standard Operating Procedure (SOP), as illustrated in the following VENDOR Support Flowchart:

# Financial Plan

## Invoicing and Payment Terms

Invoicing for Professional Services for development and implementation for KPJ Project Management Application shall be done based on the following:

- 30% upon confirmation or receiving PO,

- 50% upon UAT Sign-Off,

- 20% upon completion of Implementation

Invoicing for Microsoft Power Platform Subscriptions shall be done based on the following:

- 100% upon confirmation or receiving PO,

## Standard Terms & Conditions

- KPJ agrees to pay VENDOR based on the agreed contractual sum plus all travel and other expenses incurred (where applicable) in association with the project work (where work is carried out outside of the Klang Valley).

- KPJ bears all transportation and accommodation expenses incurred by VENDOR’s consultant(s) while undertaking an assignment outside of Klang Valley.

- VENDOR cannot confirm the availability of the above resources until KPJ agreed and signed acceptance of this proposal. At least two (2) weeks are needed for VENDOR to mobilize its resources for the project.

- Should there be additional time needed by VENDOR for the project (i.e.: more time needed due to changes in project scope), VENDOR shall highlight to KPJ.

- This proposal expires on 31 December 2025, unless otherwise agreed to by both parties.

- Leave Empty -

# Support and Maintenance – Microsoft Power Platform/Managed Security Service

## Overview

Microsoft Power Platform

The contract of Annual Support Maintenance Package shall have following deliverables:

- 4 hours respond when support ticket received (submit through portal)

- Support scope/Type: 24x7 Email & Phone technical support related software and performance issue,

- Inclusive Onsite Support and Maintenance 8x5x4 hours respond time

- Half Yearly portal health check, patches and updates

Managed Security Services

The contract of Annual Support Maintenance Package shall have following deliverables:

- 4 hours respond when support ticket received (submit through portal)

- Support scope/Type: 8x5 Unlimited Email & Phone technical support related to security issues

- Inclusive Onsite Support and Maintenancce 8x5xNBD

- Half Yearly portal health check, patches and security updates

- Inclusive 6 hours Microsoft Premier Support Proactive/ Problem Resolution

## Standard Business Hours

For the purpose of the following section of this proposal, the standard business hours shall be defined as below:

- Monday to Friday (9.00am to 6.00pm) Malaysia time, excluding weekends and national public holidays gazetted in Malaysia.

Extended support shall be defined as any other support time other than the standard business hours.

## Support Location

For the purposes of the following sections of this proposal, the supported location shall be defined as below:

KPJ Healthcare Bhd, Level 13, Menara KPJ, Jalan Tun Razak, 50400 Kuala Lumpur

Should CUSTOMER decide to shift the location of support, CUSTOMER must provide VENDOR with 30 days prior notice of the new location to be supported. VENDOR shall inform CUSTOMER whether the new location is supported under the same terms and conditions of the existing agreement.

## Supported Products

For the purposes of the following sections of this proposal, the supported products shall be defined as below:

Cloud Software

- Microsoft Power Platform

- Microsoft 365 Cloud Service

## Helpdesk Support

The proposed support structure shall be as shown below:

| Name | Level |
| --- | --- |
| CUSTOMER | First |
| VENDOR | Second |

Based on the structure above, each support case shall be approach as below:

- CUSTOMER shall dedicate IT personal or administrator (IT team) for any point of contact.

- CUSTOMER IT team shall evaluate and diagnose the issue at hand.

- CUSTOMER IT team shall attempt preliminary troubleshooting exercise to resolve the issue at hand.

- Should the issue remain unresolved, it shall be escalated to VENDOR for further support assistance.

- VENDOR shall de further diagnosis of the issue at hand and attempt to resolve the issue together with CUSTOMER IT team.

VENDOR Helpdesk shall provide the following services to CUSTOMER:

- Management of incident submission via email support or phone support.

- Diagnostic and resolution of submitted issues.

- Management of CUSTOMER request for on-site support.

- Escalation of unresolved issues.

- Management of monthly report support cases.

The services provided by VENDOR Helpdesk Unit are available only during the standard business hours as defined in Section above, after business hours CUSTOMER is require to contact dedicated assigned engineer for any support matter.

CUSTOMER shall provide up to two (2) dedicated contacts for managing and coordinating support request with VENDOR. The nominated contact(c) roles would be to:

- Submit support incidents to VENDOR via e-mail or telephone

- Request on-site support from VENDOR via e-mail or telephone.

- Begin the process required to provide additional information required by VENDOR to resolve any submitted incident (including, but not limited to reproducing the problem) within one day of VENDOR’s request.

- Carry our analysis, testing and recommended solutions as required and recommended by VENDOR within one day of VENDOR’s request.

Each nominated contact(s) from CUSTOMER should be equipped with the following:

- Basic skills and knowledge of the supported products.

- Access to documentation for the Windows Server infrastructure.

- Ample knowledge of CUSTOMER network and environment.

VENDOR Helpdesk Unit is equipped with the ‘Heat’ Helpdesk system that is able to track managed support requests via telephone or email. All open tickets will be assigned to engineers/ consultants that will identify and in cases replicate the problem internally to construct a resolution of work around for the problem. To ensure Quality of Service, all assigned engineers will track all open tickets till closed in accordance to our Standard Operating Procedure (SOP), as illustrated in the following VENDOR Support Flowchart:

Diagram: In-House Helpdesk SOP

## Email Support

E-mail support shall be used by CUSTOMER as one of the mediums of communication with VENDOR for incident submission and resolution for the servers enrolled that is in the production environment only.

E-mail support shall be responded within 4 hours upon receiving such request. The time of receipt of email shall be based on VENDOR’s e-mail server time. E-mail support is provided only during the standard business hours as defined in Section above.

Support Email Address in this contract shall define as support@evo-point.com

## Telephone Support

Telephone support shall be used by CUSTOMER as one of the mediums of communication with VENDOR for incident submission and resolution for the servers enrolled that is in the production environment only.

Telephone support shall be responded within 4 hours upon receiving such request. Telephone support is provided during office hours by 5 working days for the support incident with a 4 hour response time.

Support Telephone Number is this contract shall define as +603-86014614 as primary contact number.

## On-Site Support

CUSTOMER nominated contacts may request for the on-site support incidents in respect of the supported products in the supported location. The on-site support request must be submitted either via e-mail support or telephone support (Please see above).

Every on-site support is equal to TWO (2) mandays, CUSTOMER could make use of the available total mandays until it is zeroise and CUSTOMER could top-up the required manday(s) as quotation given until the end of contract or CUSTOMER could request for contract extension upon agree by both parties.

On-site support shall be used for troubleshooting and maintenance support purpose in the production environment only. Any other support outside the scope of troubleshooting and maintenance support of the production environment would be at VENDOR’s discretion and is charged accordingly as consultancy service rates. Users’ applications other than those specified in this proposal are not included in our support.

For on-site support, the nominated contact(s) should also be able to accompany the VENDOR’s support personnel during issue resolution process.

## Preventive Maintenance

No Preventive Maintenance is cover under this project, however VENDOR is proposing CUSTOMER to practise execute Preventive Maintenance at least half yearly from the project sign-off date, if there is needs for VENDOR to execute the activity, manday(s) will be counted and subject to the availability of manday(s) balance CUSTOMER left. VENDOR’s engineer will inform CUSTOMER in 14 days advice on the date to perform Preventive Maintenance and VENDOR shall advice the availability or alternate date to perform the task if the date scheduled unsuited.

Task to be perform during the Preventive Maintenance as below:-

- Perform Disk Housekeeping

- Check on Windows Server patch update

- Check on SharePoint patch update

- Check on SQL Server patch update

- Microsoft SQL Database Integrity Check and Health Check

- Check on Event Viewer and Windows Registry

- Backup Windows Registry

- Check Server Backup Status (leverage on CUSTOMER existing anti-virus application)

- Check Anti-Virus Scanning Status (leverage on CUSTOMER existing anti-virus application)

- Perform Security Patch or Cumulative Update for Windows Server, SharePoint and SQL Server.

On each update or clean up activity, VENDOR shall inform CUSTOMER and request for approval before performing the task. Upon task completion, VENDOR shall provide Maintenance Job Sheet Report to CUSTOMER on each Preventive Maintenance performed.

## Development

CUSTOMER could make use of available manday(s) to engage VENDOR to continue improve or maintaining CUSTOMER SharePoint, the development are includes:

- Enhancing Portal look and feel,

- Develop new custom content webpart,

- Develop new Page Layout,

- Modifying/creating new or existing CSS or js script, and

- .net c# development work within SharePoint Online.

VENDOR will submit scope of work with require manday(s) to CUSTOMER agreement before proceeding any development work, and CUSTOMER is require to give advance 5 working days notice in order for VENDOR to kick-start any new or enhancement work.

## Annual Support & Maintenance Service – Level Agreement (SLA)

The Severity Level for each escalated incident is defined based on the following support level agreement:

| Severity Level | Definition | Initial Response & workaround Time | Final resolution |
| --- | --- | --- | --- |
| 1 (Critical) | - System, Network, Server, or Critical Application down situation severely impacting customer production and/or profitability - High impact problem in which production, operations, or development are proceeding but impacted to the extent that production and/or profitability will be severely impacted within several days. Notes: Any Severity 1 situation should be critical enough to the customer that they will commit resources to: - Immediately interrupt other work and/or call personnel in on overtime to provide additional information required by SUPPLIER to resolve the problem (including, but not limited to reproducing the problem.) - Apply the solution provided by SUPPLIER within a half day of receipt. | 2 working hours from the time call was logged to provide a workaround and within 10 days for resolution of problem. | 4 calendar days |
| 2 (Urgent) | - High-impact problem where production is proceeding, but in a significantly impaired fashion - Time-sensitive issue important to long-term productivity that is not causing an immediate work stoppage Notes: Any Severity 2 situation should be critical enough to the customer that they will commit resources to: - Begin the process required to provide additional information required by SUPPLIER to resolve the problem (including, but not limited to reproducing the problem.) within one day of SUPPLIER’s request. - Apply the solution provided by SUPPLIER within one day of receipt. | 4 working hours calculate by Business Hours) from the time call was logged to provide a workaround and within 15 days for resolution of problem. | 6 business days |
| 3 (Important) | Important issue, which does not have significant current productivity impact for the customer. | 6 working hours (calculated by Business Time) from the time call was logged to provide a workaround and within 30 days for resolution of problem. | 10 business day |
| 4 (Needed) | Issue requiring no further action beyond monitoring for follow-up if needed. | 8 working hours (calculated by Business Time) from the time call was logged to provide a workaround and within 45 days for resolution of problem. | 14 business day |

## Period of Service

This Support Maintenance shall be effective upon the issuance of the Purchase Order from CUSTOMER for a period of 12 months.

## Service Responsibility

VENDOR will provide remote and/or on-site services under the following conditions,

- Existing Microsoft Power Platform Infrastructure implemented by VENDOR,

- Solutions Deployed by VENDOR,

- No 3rd Party Integration besides what VENDOR deployed, or

- Travel location within Klang Valley.

else it shall be invoice using the following bill rates.

| Time of Service | Rates |
| --- | --- |
| Business Hours Monday – Friday, 9:00am – 6:00pm | Onsite: RM 220.00 / hour |
|  | Remote: RM 100.00 / hour |
| After Hours Monday – Friday, 6:00pm – 11:00pm Saturday, 9:00am – 5:00pm | Onsite: RM 440.00 / hour |
|  | Remote: RM 200.00 |
| Overnight Monday – Friday, 11:00pm – 8:00am Saturday 5:00pm – Monday 8:00am | Onsite: RM 560 / hour |
|  | Remote: RM 250 / hour |
| Holidays | Onsite: RM 560 / hour |
|  | Remote: RM 250 / hour |

## Service Limitation

- VENDOR shall NOT be liable for the following circumstances:

  - Loss of data or corrupted software due to virus infection or user’s negligence.

  - Replacement of virus-infected software

  - Software versions upgrading others then stated software in section above or as software list provided by CUSTOMER.

  - Any additional Software stated at Section above beside current version, it shall be invoice separately as agreed Scope of Work (SOW) defined.

  - No customization coding made on top of current Application version as stated at Section above unless agreed upon.

Such service may be provided by VENDOR at the current Per-incidental Software Upgrading Rate.  VENDOR shall supply the services outlined in this proposal to the upgrade version.

Under all circumstances the CUSTOMER should perform their data backup regularly.  VENDOR support personnel will not perform any backup for the CUSTOMER; however VENDOR support personnel shall advice the best practice to CUSTOMER for backup practise.

Users’ Applications other than those specified in this proposal are not included in our support.

- In no-event will VENDOR be liable for:

- Indirect or consequential damages and,

- Any damages resulting from loss of use, data or profits arising out of or in connection with this proposal; the use or performance of the equipment; or the furnishing of service by VENDOR; or claims of any third party against the CUSTOMER as a result of the foregoing whatever in an action of contract of tort or otherwise.

- The service provided for under this proposal does not include providing operating supplies or accessories such as but not limited to ribbons, print-bands, platens, toner cartridges, etc. which shall be the responsibility of the CUSTOMER. Any request on providing operating supplies or additional accessories, it shall be invoice separately.

- THE END -